## Slide 1: Domestic Private Sector Workload Estimate FY25 - FY28 Workload as of 01 JUN 2025 Industry Version FY25 Q3 M3
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”

## Slide 2
Notes
Data contained in this report reflects the Navy program of record as of 01 JUNE 2025.
The next bi-monthly workload projections are targeted for release no later than 31 AUGUST 2025.
Industry manning impacts, results of ongoing availability duration and schedule review, tailored acquisition strategies and ongoing budget negotiations may refine out-year projections.
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”

## Slide 3
MARMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 4
MARMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 5: MARMC Private Sector Workload Forecast with MOD estimates (no AIT) FY25 - FY26 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
* FY25 CWB Criteria (Duration > 10 Months)

## Slide 6: MARMC Private Sector Workload Forecast with MOD estimates (no AIT) FY27 - FY28 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”

## Slide 7
SWRMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 8
SWRMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 9: SWRMC Private Sector Workload Forecast with MOD estimates (no AIT) FY25 - FY26 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
* FY25 CWB Criteria (Duration > 10 Months)

## Slide 10: SWRMC Private Sector Workload Forecast with MOD estimates (no AIT) FY27 - FY28 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”

## Slide 11
SERMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 12
SERMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 13: SERMC Private Sector Workload Forecast with MOD estimates (no AIT) FY25 - FY26 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”

## Slide 14: SERMC Private Sector Workload Forecast with MOD estimates (no AIT) FY27 - FY28 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”

## Slide 15
NWRMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 16
NWRMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 17: NWRMC Private Sector Workload Forecast with MOD estimates (no AIT) FY25 - FY28 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”

## Slide 18
HRMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 19
HRMC Private Sector
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”
TIME NOW

## Slide 20: HRMC Private Sector Workload Forecast with MOD estimates (no AIT) FY25 - FY28 Industry Forecast - as of 01 JUN 2025
“Intent of this information is to provide U.S. DoD industry contractors a general schedule for information and planning purposes for upcoming surface ship maintenance periods- It does not constitute any request for information or request for proposals or any commitment to contract for work in accordance with this plan. This information is to assist U.S. DoD industry contractors by providing a broad overview of frequently changing (driven by U.S. Navy operations) maintenance schedules and is not a guarantee of workload or exact ship schedules”
“Distribution Statement A: Approved for Public Release; Distribution is unlimited.”